## Slide 1: Nieuwe Loonmotor

## Slide 2
(E-) Form
Galop
PPS 9.0
L4
Interface/programs
Man encodage
Rapportage
Programs
Output
PPS 9.2
SAP
Rapportage
DMS
INPUT
Interface/programs
AS IS
TO BE

## Slide 3
(E-) Form
Galop
PPS 9.0
L4
Interface/programs
Man encodage
Rapportage
Programs
Output
PPS 9.2
SAP
Rapportage
DMS
INPUT
AS IS
TO BE

## Slide 4: Back-End (met Defensie)

## Slide 5: Back-End – planning
11/01/19
31/05/19
31/01/20
31/03/20
30/04/20
15/11/20
02/01/21
Planning NGA HR

## Slide 6: Back-End – planning
Markt werd einde 2018 gegund aan NGA HR
Start van het project 11 januari 2019 (Kick-off)
Workshops zijn lopende (analysefase en design) -> einde voorzien 31/05/2019

## Slide 7: Front-End

## Slide 8: Front-End – planning
2019
2020
2021
Start testen
FE + BE
Inproductiestelling
Start realisatie nieuwe oplossing
Akkoord IF
Behoefteninzameling
Constructie
Testen en validatie
Stabilisatie
Vandaag
Onderhoud

## Slide 9: Front-End – planning
Discussies lopende met IF over de te volgen aankoopprocedure (SSGPI, DRI, procurement)
In parallel, worden in werkgroepen de analyses opgestart om de technische en functionele behoeften in kaart te brengen